Week starting 10/10/22 Status Report

What I achieved

* Read through guidance session notes
* Read and took notes from:
  + Graham McDonald’s Thesis
  + Sematic feature thesis
* Set up a gitlab repository with the project master template
* Setup scikit-learn but had some issues with finding the tutorial files

Time Spent - ~6.5 hours

Issues

Scikit-learn was confusing to setup and I have still not been able to start the tutorial.

Questions

Could you clarify my definition of n-grams and semantic features?

Plan for next week

* Finish my research on the given documents ~ 2 hours
* Complete the tutorials given ~ 8 hours
* Look through the 2nd test collection ~ 1 hour
* Start designing software/ user stories etc if possible ~ 4 hours